CITY OF MUSCATINE

IN-DEPTH CITY COUNCIL MINUTES

Council Chambers – 7:00 p.m. – December 13, 2018

Mayor Broderson called the City Council meeting for Thursday, December 13, 2018, to order at 7:00 p.m.  Councilmembers present were Spread, Harvey, Brockert, Saucedo, Brackett, Fitzgerald and Malcolm.

First on the agenda was a discussion regarding the Grandview Avenue Project Update.

Public Works Director, Brian Stineman, introduced Gregg Broussard from Bolton & Menk and Joe Spradley from HDR.

Gregg Broussard gave a review of the Grandview Project and stated the project would go from the Bypass to Pearl Street. He stated it would have enhanced pedestrian opportunities, architectural and streetscape improvements to match Mississippi Drive. He discussed the plans for several intersections along Grandview and the plans to help with the containment of stormwater.

Joe Spradley discussed the timeline and the phases that would be involved with the construction of this project. He stated the northern part of the project would be completed first in 2019 followed by the Southern portion in 2020.  Mr. Spradley stated that the road closures would be kept to two short term closures both at the same time. He stated during most of the work one lane of traffic would be open for alternating traffic, but encouraged citizens to use the detours as much as possible to avoid the construction.

Gregg Broussard then discussed the next steps in the process.  He sated the final plans would need to be approved and sent to the DOT for bidding.

There were questions from City Council that were answered by Mr. Broussard and Mr. Spradley regarding the detours, work schedules, curbs, detour safety, medians and the ability to access businesses along Grandview Ave during construction.

Next on the agenda was a presentation regarding stormwater flooding issues on Lake Park Blvd. Public Works Director Brian Stineman introduced Assistant City Engineer Pat lynch to explain options that had been discussed to help with the flooding.

Pat Lynch, Assistant City Engineer, presented a few options he had researched to help with the flooding of Lake Park Blvd during heavy flooding.

- Adding Storm Sewer to Lake Park Blvd. – Determined there was not enough room or money to add the number of intakes needed to be effective.

- Placing a Detention Pond on the DOT Property – Determined that this would slow the flow down but would prolong the flooding of Lake Park Blvd from three hours to four hours. Cost would be approximately $350,000

- Diversionary Channel – Would decrease flooding to three feet of flooding for thirty minutes. Cost would be approximately $490,000

- Roadside Ditch to Mad Creek – Would still flood to four feet for twenty minutes.  Cost would be approximately $100,000.

There were questions from City Council regarding the options presented that were answered by City Engineer Pat Lynch.

Councilmember Brackett stated his disappointment that the City purchased the DOT building with the understanding it would provide a solution to the flooding Issues.

Public Works stated that Public Works is working on finding a solution but with the entire area being developed it makes it difficult.

Councilmember Brackett stated he would like the City to find something that would help with the flooding regardless of what it would take.

Councilmember Spread asked what the outcome would be if two options were considered together.

Mr. Lynch stated he would have to run more models to determine those outcomes.

Mr. Stineman also stated, a buyout process and creating a greenspace was something that could be considered.

Next on the agenda was a presentation by Public Works Director Brian Stineman regarding a reorganization plan for the Public Works Department.

There were no questions from City Council.

City Administrator Gregg Mandsager stated this would have to be approved by council with a Resolution before it could take effect.

The Next item on the agenda was a report from the AD-HOC Permitting Process Committee.

Councilmember Kelcey Bracket stated the committee found no specific issues with the processes of the Planning and Zoning Committee.  He stated members of the committee had contact with multiple homeowners, developers and contractors.  He stated the committee recommends Council to direct staff to enable a process to obtain feedback on the services provided by the City and at this time recommends the committee being disbanded.

The final item on the agenda was a presentation from local citizens regarding Port Authorities.  The group encouraged City Council to look into the option of a Port Authority in Muscatine as well as other ways to proceed with the development of a Port in the City of Muscatine.

The individuals stated a port would generate new business and promote growth to Muscatine.

There was discussion regarding a past feasibility study and the possibility of having an open-ended study done in the future.

Councilmember Malcolm thanked Public Works for the new city flag in council chambers.

Councilmember Brockert reminded citizens that Riverbend Neighbors would be meeting at 9:00 a.m. Saturday morning, at Elly’s.

Councilmember Brackett stated he would not be holding office hours this month.

Mayor Broderson stated the Public Works leaf pickup had been delayed due to the early snow storm and reminded citizens to call Public Works if they had leaves to be picked up.

Mayor Broderson thanked all that contributed to another successful Holiday Stroll.

Mayor Broderson stated that Dr. Riebe from the Muscatine School District will be the next guest on “Our City”.

Meeting adjourned at 9:00 p.m.

Gregg Mandsager, City Administrator