AIRPORT ADVISORY COMMISSION

MINUTES

August 23, 2021

- Call to Order/Roll Call

Members Present: Steve Bradford, Mohammad Pasha, Derek Reed, and Dennis Froelich

Members Absent: Andrea Kreitner

Staff Present: Jodi Royal-Goodwin

Others Present: Mike Woerly from Carver Aero and Kitzy Lemke and Carl Byers from Bolton & Menk

- Update on Taxilane A Reconstruction Project

Bolton & Menk reported that the north half of the taxilane is open and the majority of paving is done on the southside, and currently the contractor is working on connecting the sections. The centerline was also moved to facilitate hangar access. The project is anticipated to be complete by September 10.

- Update on Taxilane Widening Grant

Byers reviewed the application that was submitted. He indicated it is generally a simple project, except the drainage and tie in.

- Other Business

Byers discussed the AIP FAA has approved because it is time to start thinking about potential federal applications. He will look into why the broom and blower were moved down the list. It was also noted that the FAA has joints on older taxiway and updating the lighting system higher priority. This instigated discussion regarding the pros and cons of using LEDs. There was also discussion of the required retrofitting for Interconnect System that auto shuts off fuel system and truck when full (NFPA407) by December 2022. Royal-Goodwin will verify which NFPA the City has.

- Comments from the Public

There were no comments from the public.

- Adjourn